Decarbonisation at Tiong A: Simple Steps, Big Impact

By PCSB-PMA in collaboration with Carbon Management Division (CMD)

What if a single valve could help us get closer to our 2030 climate goals? At Tiong A, a simple question led to a powerful answer showing that small, practical steps can deliver big wins for both the environment and our business.

A Persistent Challenge

Tiong A, part of the Peninsular Malaysia Asset (PMA) under PETRONAS Carigali Sdn. Bhd. (PCSB), recently underwent a major brownfield modification through the Integrated Bekok Oil (IBO) project. The goal was clear: reduce flaring and support PETRONAS Upstream’s decarbonisation journey.

Tiong A, part of PM9 fields under Peninsular Malaysia Asset (PMA) operated by PETRONAS Carigali Sdn. Bhd. (PCSB), recently underwent a major brownfield modification through the PM9 Simplification (PM9S) project. The goal was clear: reduce flaring and support PETRONAS Upstream’s decarbonisation journey. reducing long term PM9 OPEX and reduce overall PM9 PSC GHG Emission

However, following the commissioning of the IBO project in October 2024, the team encountered an unexpected challenge that put their resolve and the project’s objectives to the test. Despite the upgrades and sufficient gas handling capacity, Tiong A’s flaring levels remained persistently elevated, averaging up to 11 MMscf/d. This translated to 0.26 million tCO₂e per year, threatening Upstream’s 2030 target to cap absolute GHG emissions at 17.25 million tCO₂e.

Teamwork and Technology in Action

Determined to tackle the issue, a multidisciplinary taskforce sprang into action. Their mission was clear: to identify and eliminate non-routine flaring sources using solutions that were both cost-effective and practical.

The team’s strategy blended data-driven analysis with hands-on fieldwork:

- Acoustic emission testing allowed the team to “listen” for hidden leaks across all high-pressure flare sources, revealing issues that might otherwise go undetected.

- P&ID reviews and thorough on-site valve inspections helped zero in on the most likely trouble spots.

- Through this rigorous investigation, the team pinpointed passing manual bypass and control valves specifically PCV-135D and PCV-120A as the main contributors to excessive flaring during normal operations.

Short-term solution: During a one-day ESD shutdown in March 2025, the team temporarily blinded the PCV-135D manual bypass valve and recalibrated critical control valves. All actions were risk-assessed and approved to ensure operational safety.

Long-term solution: In June 2025, during a scheduled maintenance shutdown (MSD), the team replaced the passing manual bypass valve, upgraded the PCV-135D trim, and adjusted the PCV-120A stem, permanently addressing the root causes.

Results That Matter

The impact of these targeted interventions was both immediate and far-reaching.

Phase 1 saw flaring rates at Tiong A plummet from 11 MMscf/d to just 4 MMscf/d after the initial blinding of the bypass valve and recalibration of controls. This single step alone translated into a reduction of 0.21 million tCO₂e per year, preventing an estimated RM32.19 million in annual hydrocarbon losses that would have otherwise gone up in smoke.

Building on this momentum, Phase 2 delivered even greater results. Permanent rectification during the June 2025 maintenance shutdown further reduced flaring to an impressive 1.5 MMscf/d, cutting an additional 0.073 million tCO₂e and saving another RM11.5 million per year.

These achievements mean that Tiong A now consistently operates below its daily flaring limit of 1.7 MMscf/d, not only meeting but exceeding operational KPIs. More importantly, this success story directly supports Upstream’s 2030 target to cap absolute GHG emissions at 17.25 million tCO₂e.

A Blueprint for the Future

This initiative is more than a technical fix. It’s a model for how Upstream can deliver on “Systemic Shift #8: Operate it Right,” maximising production while minimising carbon intensity. It proves that operational efficiency and sustainability go hand-in-hand, and that every staff member has a role to play in decarbonisation.